**Blue Badgers Week 6**

**Status Report – Week 6 Due Tuesday Feb 12, 2019 @ 10:00AM**

**Week 5 task accomplishments (previous week):**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task#** | **Task** | **Assigned to:** | **Estimated**  **Time** | **Actual**  **Time** | **% Completed** |
| 5.1 | Status Reporting Meeting | Team | 0.50 | 0.5 | 100 |
| 6.6 | Status Report Week 6 – Plan week 5 tasks | Team | 0.50 | 0.5 | 100 |
| 6.6 | Status Report Week 6 – Write-up | Patrick | 1 | 1 | 100 |
| 2.1 | Use Cases (Narratives) – Assign candidate to job posting | Shalaka, Patrick | 2 | 2 | 100 |
| 2.1.2 | User Interface Prototype v1 | Jordan | 4 | 4 | 100 |
| 2.1.1 | System Design Diagram v1 | Patrick | 0.50 | 0.5 | 100 |
| 2.3.1 | Interaction Diagram v1 | Patrick | 1 | 1 | 100 |
| 2.3.2 | Design Class Diagram v1 | Shalaka | 2 | 2 | 100 |
| 7.4.1 | Database Design/Diagram v1 | Team | 4 | 4 | 100 |
| 2.2.1 | Data Dictionary: Data Entities v1 | Wilson | 2 | 2 | 100 |
| 7.4.2 | Build Database v1 | Wilson | 1 | 1 | 100 |
| 8.4 | Peer Review Use Case Narratives | Wilson | 1 | 1 | 100 |
| 8.5 | Peer Review Database | Shalaka, Patrick | 1 | 1 | 100 |

**Week 6 tasks:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task#** | **Task** | **Assigned to:** | **%Complete**  **(before task)** | **Estimated**  **Time (hrs)** | **Estimated % Completion** |
| 5.1 | Status Reporting Meeting | Team | 0 | 0.50 | 100 |
| 6.7 | Status Report Week 7 – Plan week 6 tasks | Team | 0 | 0.50 | 100 |
| 6.7 | Status Report Week 7 – Write-up | Patrick | 0 | 1 | 100 |
| 7.3.1 | Authorization & Authentication v2 | Wilson | 0 | 2 | 100 |
| 2.2.2 | Data Dictionary: Design Classes v1 | Wilson | 0 | 2 | 100 |
| 7.4.2.1 | Build Database v2 | Wilson | 0 | 3 | 100 |
| 9.1 | Build front end v1 | Jordan | 0 | 5 | 100 |
| 9.2 | Code controller and technical services v1 | Patrick | 0 | 2 | 100 |
| 7.5.1 | Setup: Implement bootstrap on default page demo | Jordan | 0 | 3 | 100 |
| 7.5.2, 7.5.3 | Setup: Master Page, navigation, mobile-first design on default page | Patrick | 0 | 4 | 100 |
| 2.4 | Test Model v1 | Shalaka | 0 | 3 | 100 |
| 2.3.3 | Data Model v1 | Shalaka | 0 | 2 | 100 |
| 9.3.1, 9.3.2 | Static Pages: About, contact us | Shalaka | 0 | 2 | 100 |

**Notes (Successes, Problems, New Risks):**

N/A

**Issue(s) blocking progress:**

N/A