**Blue Badgers Week 8**

**Status Report – Week 8 Due Tuesday Feb 26, 2019 @ 10:00AM**

**Week 7 task accomplishments (previous week):**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task#** | **Task** | **Assigned to:** | **Estimated**  **Time** | **Actual**  **Time** | **% Completed** |
| 6.8 | Status Report Week 8 – Plan week 8 tasks | Team | 0.50 | 0.50 | 100 |
| 6.8 | Status Report Week 8 – Write-up | Patrick | 1 | 1 | 100 |
| 9.4.1 | File upload v2 | Patrick | 3 | 3 | 100 |

**Week 8 tasks:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task#** | **Task** | **Assigned to:** | **%Complete**  **(before task)** | **Estimated**  **Time (hrs)** | **Estimated % Completion** |
| 5.1 | Status Reporting Meeting | Team | 0.50 | 0.50 | 100 |
| 6.9 | Status Report Week 9 – Plan week 9 tasks | Team | 0.50 | 0.50 | 100 |
| 6.9 | Status Report Week 9 – Write-up | Patrick | 1 | 1 | 100 |
| 9.4.2 | File upload v3 - Store and retrieve file from database | Patrick | 4 | 4 | 100 |
| 9.2 | Code controller and technical services v1 | Shalaka | 2 | 2 | 100 |
| 2.4.1, 2.5.1, 2.5.2, 2.6, 2.7 | Elaboration Document   * Test Model v2 * Architecture Description, Architecture Baseline * Deployment Model * Component Diagram | Shalaka, Patrick | 4 | 4 | 100 |
| 7.5 | User Interface: RegisterCandidate.aspx, bootstrap | Jordan | 7 | 7 | 100 |
| 7.6 | Front end (code behind – listing and other functionalities, jquery table) | Wilson | 7 | 7 | 100 |
| 9.3.2, 9.3.3 | Static pages (Contact us, set up social media) | Shalaka | 1 | 1 | 100 |

**Notes (Successes, Problems, New Risks):**

N/A

**Issue(s) blocking progress:**

N/A