**Blue Badgers Week 9**

**Status Report – Week 9 Due Tuesday Mar 5, 2019 @ 10:00AM**

**Week 8 task accomplishments (previous week):**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task#** | **Task** | **Assigned to:** | **Estimated**  **Time** | **Actual**  **Time** | **% Completed** |
| 5.1 | Status Reporting Meeting | Team | 0.50 | 0.50 | 100 |
| 6.9 | Status Report Week 9 – Plan week 9 tasks | Team | 0.50 | 0.50 | 100 |
| 6.9 | Status Report Week 9 – Write-up | Patrick | 1 | 1 | 100 |
| 9.4.2 | File upload v3 - Store and retrieve file from database | Patrick | 4 | 4 | 100 |
| 7.7 | iTextSharp Setup v1 | Patrick | 2 | 2 | 100 |
| 9.2 | Code controller and technical services v1 | Shalaka | 2 | 3 | 100 |
| 2.4.1, 2.5.1 | Elaboration Document – Test Model v2, Architecture Description | Shalaka | 4 | 3 | 100 |
| 7.5 | User Interface: RegisterCandidate.aspx, bootstrap | Jordan | 7 | 7 | 100 |
| 7.6 | Front end (code behind – listing and other functionalities, jquery table) | Wilson | 7 | 7 | 100 |
| 9.3.2, 9.3.3 | Static pages (Contact us, set up social media) | Shalaka | 1 | 1 | 100 |

**Week 9 tasks:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task#** | **Task** | **Assigned to:** | **%Complete**  **(before task)** | **Estimated**  **Time (hrs)** | **Estimated % Completion** |
| 5.1 | Status Reporting Meeting | Team | 0 | 0.50 | 100 |
| 6.10 | Status Report Week 10 – Plan week 10 tasks | Team | 0 | 0.50 | 100 |
| 6.10 | Status Report Week 10 – Write-up | Patrick | 0 | 1 | 100 |
| 7.5.4.1, 7.5.4.2 | Populate Dropdownlists on RegisterCandidate.aspx, viewstate list | Jordan | 0 | 7 | 100 |
| 7.6 | jQuery DataTable and get UserID, JobPostingID to code behind. | Wilson | 0 | 7 | 100 |
| 9.5, 9.5.1 | DataTable, dynamic button on CandidateManagement.aspx, Assign Candidate to Job Posting | Patrick | 0 | 5 | 100 |
| 8.6 | Final Test Model | Patrick | 0 | 2 | 100 |
| 7.5.6, 7.5.7, 7.5.8 | Add Skillset, Add Profession, Add Region | Shalaka | 0 | 5 | 100 |
| 2.5.2, 2.6 | Elaboration Document – Architecture Baseline, Deployment Model | Shalaka | 0 | 2 | 100 |

**Notes (Successes, Problems, New Risks):**

* Elaboration Document Tasks - Architecture Baseline, Deployment Model - pushed to Week 9 after feature freeze and primary scenario is complete.
* iTextSharp on-hold until after primary scenario is complete.

**Issue(s) blocking progress:**

N/A